User Acceptance Testing (UAT) Template

| Date | 15 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-7507 |
| Project Name | DarshanEase - Temple Darshan Ticket Booking App |
| Maximum Marks | 4 Marks |

Project Overview:

Project Name: DarshanEase - Temple Darshan Ticket Booking App

Project Description: DarshanEase is a mobile and web application that lets devotees reserve time slots and purchase tickets for darshan and various poojas at multiple temples online, replacing traditional queueing and on-site ticket counters with a real-time, transparent booking experience from home or on-the-go.

Project Version: v1.0.0 (Pilot Release)

Testing Period: 20 July 2026 to 03 August 2026

Testing Scope:

• Temple search and real-time darshan slot availability across multiple temples

• Slot booking flow - date, pooja type, time slot, and number of devotees

• Government ID (Aadhaar) verification during booking

• Payment processing via UPI, debit/credit card, and net banking

• QR-code e-ticket generation, download, and temple-entry scanning

• Booking confirmation and reminder notifications via SMS/email/push

• Special quota booking for elderly and differently-abled devotees

• Multilingual interface switching

• Booking cancellation and refund flow

• Live queue status display and admin slot/quota configuration

• As a devotee, I want to search temples and view available slots so I can plan my visit in advance

• As a devotee, I want to book a slot and receive a QR e-ticket so I can skip long queues at entry

• As an elderly devotee, I want a special quota slot so I face less physical strain

• As a devotee, I want a confirmation message so I have proof of my reservation

• As a temple admin, I want to configure slots and quotas so I can manage devotee footfall

Testing Environment:

URL/Location: https://staging.darshanease.app (Web Staging) and DarshanEase Android/iOS staging build

Credentials: Devotee test account - testuser@darshanease.app / Test@1234; Temple Admin test account - admin@darshanease.app / Admin@1234

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Search for a temple and view available darshan slots | Open the DarshanEase app Search for a temple by name/city Select a visit date | List of available slots with pooja type and timings is displayed | Slots displayed correctly for the selected temple and date | Pass |
| TC-002 | Book a darshan slot with valid devotee details | Select an available time slot Enter devotee details & ID proof Complete payment via UPI | Booking is confirmed and a QR e-ticket is generated | Booking confirmed; QR e-ticket generated and emailed | Pass |
| TC-003 | Attempt to book a slot that is already fully booked | Select a slot showing 50/50 booked Tap Book Now | System blocks booking and suggests an alternate slot | Alternate slot suggestion shown as expected | Pass |
| TC-004 | ID verification with an invalid government ID number | Enter an incorrectly formatted Aadhaar number Proceed to next step | System shows a validation error and blocks booking | Validation error displayed; booking blocked | Pass |
| TC-005 | Payment failure during booking | Select a slot Initiate payment Simulate payment gateway failure | Booking remains unconfirmed and user is prompted to retry payment | User prompted to retry; slot held for 5 minutes | Pass |
| TC-006 | Book a slot under the elderly/differently-abled quota | Enable 'Special Assistance' option Select a quota slot Complete booking | Booking confirmed under the reserved quota with priority entry marked on e-ticket | Booking confirmed; e-ticket marked 'Priority Entry' | Pass |
| TC-007 | Switch app language to Tamil | Open Settings Select Language > Tamil Navigate to Payment screen | All screens, including Payment, are fully translated to Tamil | Home and Slot screens translated; Payment screen labels remained in English | Fail |
| TC-008 | Generate QR e-ticket for a group booking of 5 devotees | Select a slot Add 5 devotees to the booking Complete payment Tap Download E-Ticket | A single QR e-ticket covering all 5 devotees is generated | E-ticket generation failed intermittently; had to retry twice | Fail |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | QR e-ticket generation fails intermittently for group bookings of 5 or more devotees | Select a slot and add 5+ devotees Complete payment Tap Download E-Ticket | High | In Progress | Needs a fix before the festival-season booking rush |
| BG-002 | Payment screen labels do not translate when app language is set to Tamil | Settings > Language > Tamil Navigate to Payment screen | Medium | Open | Only the Payment screen is affected; other screens translate correctly |

Sign-off:

Tester Name: (To be filled and signed by the assigned QA tester upon UAT completion)

Date: (To be filled upon test completion)

Signature: (To be signed upon test completion)

Notes:

• Ensure that all test cases cover both positive and negative scenarios.

• Encourage testers to provide detailed feedback, including any suggestions for improvement.

• Bug tracking should include details such as severity, status, and steps to reproduce.

• Obtain sign-off from both the project manager and product owner before proceeding with deployment.