Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 01 June 2026 |
| --- | --- |
| Team ID | SWTID-2026-7507 |
| Project Name | Darshan Ease |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a devotee, I can register on Darshan Ease using my email, mobile number, and password, confirming my password. | 5 | High |  |
| Sprint-1 |  | USN-2 | As a devotee, I receive a confirmation email/SMS after successfully registering on the app. | 3 | High |  |
| Sprint-1 |  | USN-3 | As a devotee, I can register and log in using my Google account. | 3 | Medium |  |
| Sprint-1 | Login | USN-4 | As a devotee, I can log in using my registered mobile number and OTP. | 5 | High |  |
| Sprint-1 |  | USN-5 | As a devotee, I can reset my forgotten password via my registered email. | 4 | Medium |  |
| Sprint-2 | Temple Discovery | USN-6 | As a devotee, I can search for temples by name or location. | 4 | High |  |
| Sprint-2 |  | USN-7 | As a devotee, I can view available darshan slots and timings for a selected temple. | 4 | High |  |
| Sprint-2 | Slot Booking | USN-8 | As a devotee, I can book a darshan slot for my chosen date and time. | 6 | High |  |
| Sprint-2 |  | USN-9 | As a devotee, I can select the number of pilgrims included in my booking. | 3 | Medium |  |
| Sprint-2 |  | USN-10 | As a devotee, I can view my past and upcoming booking history. | 3 | Low |  |
| Sprint-3 | Payment | USN-11 | As a devotee, I can pay my darshan booking fee online via UPI, card, or net banking. | 6 | High |  |
| Sprint-3 |  | USN-12 | As a devotee, I receive a QR-code e-ticket after successful payment. | 4 | High |  |
| Sprint-3 |  | USN-13 | As a devotee, I can cancel a booking and request a refund. | 4 | Medium |  |
| Sprint-3 | Queue Management | USN-14 | As temple staff, I can scan a devotee's QR ticket to validate entry at the gate. | 3 | High |  |
| Sprint-3 |  | USN-15 | As a devotee, I can view my live queue position and token number. | 3 | Medium |  |
| Sprint-4 | Notifications | USN-16 | As a devotee, I receive SMS/push notification reminders before my darshan slot. | 3 | High |  |
| Sprint-4 | Admin Dashboard | USN-17 | As a temple admin, I can add and edit temple details, slot capacity, and timings. | 6 | High |  |
| Sprint-4 |  | USN-18 | As a temple admin, I can view booking analytics and daily footfall reports. | 5 | Medium |  |
| Sprint-4 | Reviews & Feedback | USN-19 | As a devotee, I can rate my darshan experience and leave feedback. | 3 | Low |  |
| Sprint-4 |  | USN-20 | As a devotee, I can view a crowd-level indicator for a temple before booking. | 3 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Jun 2026 | 06 Jun 2026 | 20 | 06 Jun 2026 |
| Sprint-2 | 20 | 6 Days | 08 Jun 2026 | 13 Jun 2026 | 20 | 13 Jun 2026 |
| Sprint-3 | 20 | 6 Days | 15 Jun 2026 | 20 Jun 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 22 Jun 2026 | 27 Jun 2026 |  |  |

Velocity:

For Darshan Ease, the team follows a 6-day sprint duration, and the team's velocity is 20 story points per sprint. Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day):

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Below is the Sprint-1 burndown chart for Darshan Ease, tracking story points remaining over the sprint:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts